## Slide 1: Routing Information Service Status and Plans
Antony Antony, Henk Uijterwaal
Presented by
João Damas
RIPE NCC

## Slide 2: Overview
Introduction
Progress so far
Current setup
Some interesting observations in the data
Plans for the next months

## Slide 3: Introduction/Goals of the RIS
Collect default-free time-stamped BGP announcements between AS’s and store in a data base
  At several points on the internet
Set up interactive query to database
  Giant looking glass with history
  Network reachability from other networks
Provide raw data
  for reality checks, IRR/RC
  to generate trend analysis
Available to the Community

## Slide 4: Introduction/Setup
database
BGP Updates
RIB dumps
Remote Route
Collector
BGP
Remote Route
Collector
IX1
Command line&
Web Interface
Raw data &
Statistics
RIPE NCC Central Collector
Default free
Border Router

## Slide 5: Introduction/Schedule
RIPE34 (9/99): Present project to the community
Oct 1999-Feb 2000:
  Development of a first version of the RIS
  Answers to the open questions in the project plan
RIPE35 (2/00):
  Demonstrate first RIS version
After RIPE35?
  Later slide

## Slide 6: Current status
Finalize project plan
Set up first Remote Route Collector (RRC)
Set up peering sessions with interested parties
Store data
Develop user-interface
First round of data-analysis
Work on the open questions in the design document
Finalize and order the hardware for the RRC’s.

## Slide 7: Research topics
Is there any added value in collecting data at more than 1 point? Yes
What is the best data-base to store the information?
How long should data be online? What should be done with old data?
Determine optimal number of routing table dumps per day
How to turn this into a regular service?
...

## Slide 8: Current setup
Ordered a Remote Route Collector
  Pentium III with 2 NIC, lots of memory and disk
  Collection software based on MRT
Got a machine to store and analyze the data
Set up AS# for this project
Set up about 12 peering sessions
Collecting data since October

## Slide 9: Current Setup 10 AS’s, 12 EBGP Peers
BGP
listener
MRT
Data
Collector
Peer 1
Peer 2
Peer 12
DB
User
Interface
EBGP
RIPE NCC
40 Mbytes/peer/day

## Slide 10: Remote Route Collector (RRC)
BGP4 ipv4 announcements between AS
  AS path & origin AS #
  Route prefix and length
  BGP attributes
  Errors in the BGP announcements
Snapshots of routing table 3/day
RRC’s do not announce routes to peers
RRC’s will not forward IP traffic to peers

## Slide 11: RIS Prototype Peers
* Multiple Peers from same AS

## Slide 12: RIS Database
First estimates showed that the RIS will produce 1.7 Tbyte/year
  Critical component of the RIS
Looked at several products
  Data volumes?
  How to access the data?
Decided to use MySQL for the prototype
  Revisit this question later
Data is imported into the database once a day

## Slide 13: Possible Queries to RIS Database
Examples:
  193.0.0.0/22 updates since yesterday
  Prefixes originating from AS3333
  Who announced 193.0.0.0/22 yesterday
  Flap statistics of a Prefix/AS# for a period
…Your suggestions...

## Slide 14: Prototype User Interface

## Slide 15: Output of Query

## Slide 16: Where is this web page?
http://abcoude.ripe.net/ris/ris-alpha.cgi
Online help available
Really need your feedback
  Is this useful?
    If so, let us know!
    If not, why not?
  Other queries that you like to see?
  Information missing in the help file?

## Slide 17: Updates Per Day

## Slide 18: Dark Prefixes in IPv4 Space ?
AS1221 Telstra http://www.telstra.net/ops/bgptable.html
AS3333 RIPE NCC

## Slide 19: More than half of the routing table are /24’s

## Slide 20: Plans for the next months
Add more features to our current setup
  User feedback
Look in more detail at the data-base
  Which product should we use?
  Order and install
Set up more RRC’s around the world
  Location
  Operational issues
Continue working on the open questions

## Slide 21: Plans for the next months (2)
More peering sessions?
  Yes, always as long as we can store the data
  Contact Antony Antony to set this up
Analysis of the data
  Lots of interesting effects
  Collaboration with other efforts in this area
How to turn this into a regular service?

## Slide 22: Conclusions
Development of the RIS according to schedule
Prototype RIS available for general use
  Your feedback is welcome
Lots of interesting effects in the data

## Slide 23: Questions
http://www.ripe.net/ris/